Swafo Khomotso

ST10523846

Web Development

Business Proposal: Nik Naks Website

1.1 Background

Nik Naks Simbas is a growing snack brand known for its bold flavours and vibrant identity. To remain competitive in the digital economy, the brand requires a professional, responsive website that communicates its personality, showcases products, and engages customers (Chaffey and Ellis-Chadwick, 2019).

1. Business Summary

Nik Naks sells unique gifts, quirky homeware, and collectibles. This website will be a fun, easy-to-navigate online storefront that reflects the brand’s playful personality and drives customer engagement.

2. Project Scope & Deliverables

Responsive HTML website (desktop, tablet, mobile)

Product catalogue with categories (Gifts, Homeware, Collectibles)

About, Contact, and individual product pages

Basic SEO setup

Deliverables: Fully functional static site + organised file structure

3. Timeline (Weeks)

Week 1: Planning, audience definition, content research

Week 2: HTML structure (header, nav, main, footer) + file organisation

Week 3: Content population & review

Week 4: Testing, revisions, delivery

4.HTML structure

A header with logo and navigation links (Home, Shop, Gifts, Homeware, About, Contact). A main section containing a hero banner, featured product cards, and category links. A footer with copyright, email, privacy policy, and terms of service.

5. Budget

Item	Cost

Planning & Research	R300

HTML Structure & File Setup	R500

Content Integration	R400

Testing & Delivery	R200

Total R1,400

6. Conclusion

This 4-week project delivers a professional, engaging Nik Naks website within budget. The solid HTML foundation allows for future e-commerce expansion.